College of Engineering and Technology

Computer Engineering Department

Arab Academy for Science, Technology and Maritime Transport

Project Title: OutDrive - Luxury Car Rental Platform

| Supervised By | Dr. Amr Fahmy |
| --- | --- |
| Course | Web Engineering |
| Semester | Semester 8 |
| Academic Year | 2025-2026 |

# Table of Contents

Table of Contents	2

1.  Project Team	3

1.1  Team Members	3

1.2  Sub-Group Distribution	3

2.  Introduction & Problem Statement	4

2.1  Background	4

2.2  Problem Statement	4

2.3  Motivation	4

3.  Project Objectives	5

4.  Technology Stack	6

5.  System Architecture & Design	6

5.1  High-Level Architecture	6

5.2  Frontend Architecture	7

5.3  Backend Architecture	7

5.4  Database Schema	7

6.  Project Steps & Phases	10

7.  Group Task Distribution	12

8.  Development Timeline	13

9.  Full Project Documentation	14

9.1  Features & Functional Requirements	14

9.2  Non-Functional Requirements	14

9.3  API Documentation	15

9.4  UI/UX Design Notes	15

9.5  Testing Plan	16

9.6  Deployment & DevOps	17

10.  Submission Checklist	17

# 1. Project Team

## 1.1 Team Members

| Full Name | College ID | Role / Responsibility | Email |
| --- | --- | --- | --- |
| Ibrahim Khalil | 221005771 | Full-Stack Developer | ibrahimkhalilzxc@gmail.com |
| Mahmoud Aboheif | 221004705 | Full-Stack Developer | mahmoudaboheif@gmail.com |

## 1.2 Sub-Group Distribution

Divide the team into sub-groups based on project layers or modules.

| Sub-Group | Member(s) | Module / Layer | Key Deliverable |
| --- | --- | --- | --- |
| Frontend | Ibrahim Khalil, Mahmoud Aboheif | UI / UX, Pages, Components | Responsive web pages |
| Backend | Ibrahim Khalil, Mahmoud Aboheif | API, Auth, Business Logic | REST API endpoints |
| Database | Ibrahim Khalil, Mahmoud Aboheif | Schema, Queries, ORM | DB design & migrations |
| DevOps / QA | Ibrahim Khalil, Mahmoud Aboheif | Deployment, Testing | CI/CD pipeline & test reports |

# 2. Introduction & Problem Statement

## 2.1 Background

The vehicle rental industry has undergone a significant shift toward digital platforms, with customers increasingly expecting seamless online experiences for browsing, booking, and managing their rentals. Traditional rental services often rely on in-person interactions or outdated web interfaces that lack personalization and modern usability standards. OutDrive was developed as a full-stack premium vehicle rental platform that addresses this gap by providing a complete digital experience — from browsing a curated fleet to managing bookings and saved vehicles — all from a single, cohesive web application. The system is built on a modern technology stack comprising HTML, CSS, and JavaScript on the frontend, with a Node.js and Express backend connected to a MongoDB Atlas cloud database.

## 2.2 Problem Statement

Despite the growth of online rental services, many existing platforms suffer from poor user experience, lack of real-time account management, and fragmented workflows that require users to switch between multiple systems to complete a single booking. There is also a common absence of personalization features such as saved vehicles and rental history tracking. Furthermore, most small-to-medium rental businesses lack the technical infrastructure to offer a fully integrated digital platform that handles user authentication, dynamic vehicle catalogs, and booking management in one place. OutDrive addresses these shortcomings by delivering a unified, user-friendly platform tailored for premium vehicle rentals.

## 2.3 Motivation

The motivation behind OutDrive stems from the growing demand for luxury and premium vehicle rentals, particularly among users who value aesthetics, simplicity, and a high-quality digital experience alongside the vehicles they rent. Existing platforms in this space tend to be generic and transactional, offering little in the way of brand identity or user engagement. OutDrive was motivated by the opportunity to build a platform that not only handles core rental functionality but also reflects the premium nature of its fleet through thoughtful design and a smooth user journey — from landing on the homepage to completing a booking and reviewing rental history. The project also served as a practical opportunity to design and implement a real-world full-stack system with authentication, database integration, and RESTful API architecture.

# 3. Project Objectives

The following objectives were defined to guide the development of the OutDrive platform:

- Design and develop a responsive frontend — Build a multi-page web interface that delivers a consistent, visually polished experience across all device sizes, covering pages for home, fleet browsing, vehicle details, booking, and account management.

- Implement a secure user authentication system — Develop a full sign-up, sign-in, and password reset flow using JWT-based authentication and bcrypt password hashing to ensure user data is protected.

- Build a RESTful backend API — Create a Node.js and Express server exposing well-structured API endpoints to handle all user and vehicle operations, including authentication, bookings, saved vehicles, and profile management.

- Integrate a cloud database — Connect the application to a MongoDB Atlas database to persistently store user profiles, vehicle data, and rental records, with proper data modeling and relationships between collections.

- Enable full booking management — Allow authenticated users to create bookings with automatic pricing calculation (base rate, extras, service fee, and tax), view their rental history, and cancel upcoming bookings.

- Provide vehicle personalization features — Allow users to save and unsave vehicles to a personal list, with that list persisted in the database and reflected across all pages in real time.

- Ensure a seamless account experience — Develop profile, rental history, and saved vehicles pages that dynamically reflect the logged-in user's data, with the ability to update personal information directly from the platform.

- Prepare the application for external deployment — Structure the codebase so that the frontend and backend are served from a single origin, making the platform ready to deploy via tools such as ngrok or a cloud hosting provider without requiring code changes.

# 4. Technology Stack

| Layer | Technology / Tool | Purpose / Notes |
| --- | --- | --- |
| Frontend | HTML5 | Page structure and markup for all 11 pages |
| Frontend | CSS3 | Styling, animations, transitions, and responsive layout |
| Frontend | Vanilla JavaScript | Client-side logic, API calls via fetch(), DOM manipulation |
| Frontend | Bootstrap 5 | Utility classes only (d-flex, gap, mt-auto, container)— no Bootstrap components used |
| Backend | Node.js | JavaScript runtime that powers the server |
| Backend | Express.js v4 | Web framework — handles routing, middleware, and static file serving |
| Backend | bcrypt v5 | Hashes and verifies user passwords (cost factor 12) |
| Backend | JSON Web Token | Generates and verifies JWT tokens for user authentication |
| Backend | Mongoose v8 | ODM (Object Document Mapper)—defines schemas and communicates with MongoDB |
| Backend | dotenv | Loads environment variables from the .env file (MONGO_URI, JWT_SECRET, PORT) |
| Backend | nodemon | Dev tool — auto-restarts the server on file changes |
| Database | MongoDB Atlas | Cloud-hosted NoSQL database storing users, cars, and rentals |
| Storage | Browser localStorage | Persists authToken and authUser on the client between sessions |
| Deployment | ngrok | Local deployment — exposes the local server to a public URL instantly (fast, requires machine running) |
| Deployment | Vercel | Cloud deployment — always-on public hosting at https://out-drive.vercel.app/ (slower due to cold starts) |
| Package Manager | npm | Manages all backend dependencies |

# 5. System Architecture & Design

## 5.1 High-Level Architecture

OutDrive follows a client-server architecture where the frontend and backend are served from the same Node.js process. The system consists of three main layers that communicate with each other in a linear flow.

The first layer is the Client, which runs in the browser and is responsible for rendering pages, handling user interactions, and storing authentication state in localStorage using the fetch API to communicate with the server.

The second layer is the Server, built with Node.js and Express running on port 3000. It is responsible for serving all static HTML, CSS, and JavaScript files as well as handling REST API routes under /api/auth and /api/cars, and validating JWT tokens on protected routes.

The third layer is the Database, which is MongoDB Atlas, a cloud-hosted NoSQL database that stores all users, vehicles, and embedded rental records.

A key architectural decision is that Express serves both the static frontend files and the API from the same origin and port. This means the frontend uses relative paths such as /api/auth/signin rather than absolute URLs, making the application work locally and via ngrok with zero configuration changes.

## 5.2 Frontend Architecture

The frontend is a multi-page application where each page is a standalone HTML file with its own CSS and JavaScript.

The CSS is layered by responsibility. A shared tokens file defines all CSS variables such as colors, fonts, and spacing. A base file handles global resets and defaults. Shared files cover the navbar, offcanvas sidebar, and footer. Layout files handle the shared auth layout used by sign-in and sign-up, and the shared account layout used by the profile, rental history, and saved vehicles pages. Finally, each page has its own CSS file for page-specific styles. Each page loads these in order so that variables and resets are always available before component styles are applied.

For JavaScript, two shared files are loaded on every page. The first is user-data.js, which runs on every page, reads the authUser and authToken from localStorage, updates the navbar and offcanvas with the user's name and avatar initials, and toggles the Sign In and Sign Out button based on authentication state. The second is nav.js, which handles the offcanvas sidebar open and close behavior. Each page then has its own inline script block for page-specific logic such as fetching cars, submitting bookings, and managing saved vehicles, all communicating with the backend via the fetch API.

## 5.3 Backend Architecture

The backend is a REST API built with Node.js and Express. The entry point is server.js, which registers middleware and mounts the route files. Environment variables including the MongoDB connection string, JWT secret, and port number are stored in a .env file. A seedCars.js file automatically populates the car catalog in the database on the first run if no cars exist. The models folder contains two Mongoose schemas: User.js, which defines the user structure including embedded rentals, and Car.js, which defines the vehicle catalog. The routes folder contains auth.js, which handles all user and booking endpoints, and cars.js, which handles vehicle catalog endpoints.

When a request arrives, it first passes through Express middleware for CORS, JSON body parsing, and static file serving. It is then matched to either the auth or cars router. For protected routes, the authMiddleware function intercepts the request, reads the Authorization header, and verifies the JWT token before allowing the request to proceed to the route handler. The route handler then performs the appropriate Mongoose query against MongoDB Atlas and returns a JSON response to the client.

In terms of security, passwords are always hashed with bcrypt before being stored and are never saved as plain text. Authentication is handled via JWT tokens that expire after seven days. Protected routes return a 401 Unauthorized response to any request that does not include a valid token. Email uniqueness is enforced at both the Mongoose schema level and the application level with a duplicate check before any insert operation.

## 5.4 Database Schema

Entities:

User The main entity. Stores everything related to a registered user including their personal details, hashed password, saved vehicles, and rental history. Key fields: _id, firstName, lastName, email (unique), phone, dateOfBirth, nationality, passwordHash, savedVehicles, rentals, createdAt, updatedAt.

Car Represents a vehicle in the catalog. Key fields: _id, name, brand, type, pricePerDay, seats, transmission, fuelType, drivetrain, power, topSpeed, zeroToSixty, images (array), features (array), rating, available, createdAt, updatedAt.

Rental (embedded inside User) Not a separate collection — stored as an array inside each User document. Key fields: car (Car ID reference), carName, carImage, status (upcoming / completed / cancelled), pickupDate, dropoffDate, location, days, total, reference.

Relationships

- A User has many Rentals — embedded directly in the User document as an array.

- A User saves many Cars — stored as an array of Car ObjectIDs in savedVehicles.

- A Rental references one Car — via the car field storing the Car's ObjectID.

Key Design Decision

Rentals are embedded inside the User document rather than being a separate collection. This simplifies queries since fetching a user automatically includes all their rentals, at the cost of the document growing larger over time with more bookings.

# 6. Project Steps & Phases

| Phase | Step / Task | Expected Output / Deliverable |
| --- | --- | --- |
| Phase 1 — Planning & Design | Define project scope, goals, and target users | Project requirements document |
|  | Choose technology stack (Node.js, Express, MongoDB, Vanilla JS) | Finalized tech stack |
|  | Design page layout and user flow (which pages exist, how they connect) | Page map and navigation flow |
|  | Design database schema (User, Car, Rental) | ERD diagram |
| Phase 2 — Frontend Development | Build shared components (navbar, offcanvas sidebar, footer) | Reusable UI components across all pages |
|  | Build authentication pages (sign in, sign up) | Functional signin.html and signup.html |
|  | Build main public pages (home, fleet, car details, experience, locations) | Rendered and styled public-facing pages |
|  | Build account pages (profile, rental history, saved vehicles) | Functional account management pages |
|  | Build booking flow and confirmation pages | End-to-end booking UI |
|  | Implement responsive design for all pages | Mobile and desktop compatibility |
|  | Implement shared JS (user-data.js, nav.js) | Dynamic navbar, avatar, and auth state across all pages |
| Phase 3 — Backend Development | Set up Node.js and Express server | Running server on port 3000 |
|  | Connect to MongoDB Atlas and define Mongoose schemas | Live database connection with User and Car models |
|  | Implement authentication routes (signup, signin, reset password) | Working auth API endpoints |
|  | Implement protected routes (profile, bookings, saved vehicles) | JWT-secured API endpoints |
|  | Implement car catalog routes | Fleet data served from database |
|  | Seed initial car inventory | 6 vehicles loaded into the database on first run |
| Phase 4 — Integration | Connect frontend fetch calls to backend API endpoints | Full end-to-end data flow |
|  | Switch all hardcoded URLs to relative paths | Deployment-ready API calls |
|  | Test sign up, sign in, booking, and sign out flows | Verified working user journeys |
| Phase 5 — Testing & Fixes | Test all pages on localhost via Express server | All pages load correctly through the server |
|  | Fix UI inconsistencies (offcanvas, avatar colors, sign out button) | Uniform appearance across all pages |
|  | Test forgot password flow end to end | Password updates successfully in the database |
|  | Verify protected pages redirect unauthenticated users | Unauthorized access handled correctly |
| Phase 6 — Deployment | Configure ngrok to expose local server | Publicly accessible URL for the application |
|  | Verify all features work through the ngrok URL | Fully functional remote deployment |

# 7. Group Task Distribution

| Module / Feature | Assigned Member(s) | Sub-Group | Status |
| --- | --- | --- | --- |
| UI Layout & Navigation | Ibrahim Khalil, Mahmoud Aboheif | Frontend | Done |
| Authentication Pages | Ibrahim Khalil, Mahmoud Aboheif | Frontend | Done |
| Dashboard / Main Feature | Ibrahim Khalil | Frontend | Done |
| Auth API (Register/Login) | Mahmoud Aboheif | Backend | Done |
| Core Business Logic API | Mahmoud Aboheif | Backend | Done |
| Database Design & Seeding | Ibrahim Khalil, Mahmoud Aboheif | Database | Done |
| Deployment & Hosting | Ibrahim Khalil | DevOps | Done |
| Testing & QA | Ibrahim Khalil, Mahmoud Aboheif | QA | Done |
| Password Reset Flow | Mahmoud Aboheif | Backend | Done |

# 8. Development Timeline

Adjust weeks to match your actual course schedule.

| Week | Phase / Task | Responsible Sub-Group | Deliverable |
| --- | --- | --- | --- |
| 1 | Kickoff — requirements, wireframes, planning | All | SRS + Wireframes |
| 2 | DB schema design & API contract | Backend + Database | ERD + API Docs |
| 3 | Environment setup, scaffolding, Git workflow | All | Running dev environment |
| 4 | Backend API development — Phase 1 | Backend | Auth + core endpoints |
| 5 | Frontend development — Phase 1 | Frontend | Core pages & components |
| 6 | Integration — frontend ↔ backend | All | Connected application |
| 7 | Testing, bug fixes, optimization | QA + All | Test reports |
| 8 | Deployment + final demo + report submission | DevOps + All | Live app + Final report |

# 9. Full Project Documentation

## 9.1 Features & Functional Requirements

Core Features

User Authentication

- Register a new account with full personal details

- Sign in with email and password

- Reset password by entering email and new password directly

- Sign out from any page, clearing session data

Fleet Browsing

- View all available vehicles loaded from the database

- Filter by vehicle type, fuel type, transmission, and number of seats

- Sort by price (low to high, high to low) and rating

- View a dedicated details page per vehicle with full specs, image gallery, and features

Booking System

- Select pick-up date, drop-off date, location, and optional extras

- Automatic pricing: base rate × days + extras + $45 service fee + 8.25% tax

- Unique booking reference generated per booking (OD-XXXX-XXXX format)

- Booking confirmation page with full summary

Saved Vehicles

- Save or unsave any vehicle with a single click

- Saved state persisted in the database per user

- Dedicated saved vehicles page showing all saved cars

Account Management

- View and edit personal profile (name, email, phone, date of birth, nationality)

- View full rental history with booking status, dates, and totals

- Cancel upcoming bookings (only if pick-up date has not passed)

Navigation & UI

- Responsive navbar with dynamic Sign In / Sign Out based on auth state

- Offcanvas sidebar accessible on all pages via hamburger menu

- User avatar showing initials, populated dynamically from account data

## 9.2 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | Passwords never stored as plain text — bcrypt with cost factor 12 |
| Security | All protected endpoints return 401 without a valid JWT |
| Security | JWT tokens expire after 7 days |
| Security | Email uniqueness enforced at schema and application level |
| Performance | All API calls use relative paths — no hardcoded origins |
| Performance | Car images loaded lazily using the loading="lazy" attribute |
| Usability | Fully responsive from 375px to 1920px screen width |
| Usability | All form errors displayed inline without page reload |
| Usability | Auth state reflected instantly across all pages via localStorage |
| Maintainability | All design tokens (colors, fonts, spacing) defined in one shared tokens.css file |
| Maintainability | Shared behavior (auth state, nav) handled in shared JS files loaded on every page |
| Portability | Application works on localhost and via ngrok without any code changes |
| Reliability | Frontend and backend served from same Express process on port 3000 |
| Reliability | Car catalog seeded automatically on first run if database is empty |

## 9.3 API Documentation

Document your main API endpoints. Add more rows as needed.

| Endpoint | Method | Description | Auth Required | Response |
| --- | --- | --- | --- | --- |
| /api/auth/signup | POST | Register a new user | No | 201 Created |
| /api/auth/signin | POST | Sign in and receive a JWT token (7-day expiry) | No | 200 OK + token |
| /api/auth/me | GET | Get current user profile | Yes | 200 OK |
| /api/auth/bookings | POST | Create a rental booking with dynamic pricing and extras | Yes | 201 Created |

## 9.4 UI/UX Design Notes

Design Language The interface follows a premium, minimal aesthetic. The primary brand color is deep red (#a6001f), used for CTAs, active states, icons, and accents. Typography uses Manrope (headings, labels, buttons) and Inter (body text and inputs). All design tokens are centralized in tokens.css so the entire color and spacing system can be adjusted from one file.

Layout System Public pages (home, fleet, experience, locations) use a full-width layout with a sticky top navbar. Account pages (profile, rental history, saved vehicles) use a two-column layout — a sticky left sidebar with navigation and a main content area — which collapses to a single column on mobile where the sidebar is hidden and the offcanvas sidebar takes over.

Navigation Two navigation systems run in parallel. The top navbar is always visible and contains the logo, main links, and Sign In / Book Now buttons. The offcanvas sidebar slides in from the left via the hamburger menu and contains account links, user info, and Sign In / Sign Out. Both are updated dynamically by user-data.js based on auth state.

Forms & Feedback All forms use inline error banners that appear without a page reload. Inputs highlight with a red border and glow on focus. Success states use a green banner. The forgot password modal closes automatically two seconds after a successful password reset.

Responsive Design The navbar collapses the center links on smaller screens and hides them entirely on mobile, relying on the offcanvas sidebar instead. The account layout switches from two columns to a single column below 991px. The auth pages hide the right image panel on screens below 768px.

## 9.5 Testing Plan

| Test Case | Steps | Expected Result |
| --- | --- | --- |
| Successful sign up | Fill all fields correctly and submit | Account created, redirected to home |
| Duplicate email | Register with an existing email | Error: email already exists |
| Short password | Enter a password under 8 characters | Error: password too short |
| Successful sign in | Enter valid email and password | Signed in, token stored, redirected to home |
| Wrong password | Enter correct email, wrong password | Error: invalid email or password |
| Sign out | Click Sign Out on any page | localStorage cleared, redirected to sign-in |
| Reset password | Enter registered email and new password | Success message shown, password updated in DB |
| Reset with unknown email | Enter unregistered email | Error: no account found |

Fleet & Booking Tests

| Test Case | Steps | Expected Result |
| --- | --- | --- |
| Load fleet page | Navigate to fleet page | All vehicles loaded from database |
| Filter vehicles | Apply type or fuel filter | Only matching vehicles shown |
| Sort by price | Select sort low to high | Vehicles reordered correctly |
| Book as guest | Click Book Now without signing in | Redirected to sign-in page |
| Book with past date | Enter a pick-up date in the past | Error: pick-up date cannot be in the past |
| Book with invalid dates | Set drop-off before pick-up | Error: drop-off must be after pick-up |
| Successful booking | Fill valid dates and confirm | Booking confirmation page shown with reference |

Account Tests

| Test Case | Steps | Expected Result |
| --- | --- | --- |
| View profile | Navigate to profile page | User data populated from database |
| Update profile | Edit a field and save | Profile updated, changes reflected |
| View rental history | Navigate to rental history | All rentals displayed |
| Cancel upcoming booking | Click cancel on an upcoming rental | Booking removed from list |
| Cancel past booking | Attempt to cancel a completed rental | Cancel option not available |
| View saved vehicles | Navigate to saved vehicles page | All saved vehicles displayed |
| Save a vehicle | Click save icon on fleet page | Vehicle added to saved list |
| Unsave a vehicle | Click save icon again | Vehicle removed from saved list |

API Tests

| Endpoint | Test | Expected |
| --- | --- | --- |
| POST /auth/signup | Valid body | 201 + token |
| POST /auth/signup | Missing field | 400 |
| POST /auth/signin | Valid credentials | 200 + token |
| POST /auth/signin | Wrong password | 401 |
| GET /auth/me | Valid token | 200 + user data |
| GET /auth/me | No token | 401 |
| PUT /auth/me | Valid update | 200 + updated user |
| POST /auth/bookings | Valid booking | 201 + reference |
| POST /auth/bookings | Past date | 400 |
| DELETE /auth/bookings/:id | Valid upcoming booking | 200 |
| PUT /auth/saved-vehicles/:id | Valid car ID | 200 + saved true/false |
| GET /cars | No auth required | 200 + cars array |

## 9.6 Deployment & DevOps

Local Development

# The application runs entirely on a single machine. The backend server is started with node server.js from the backend directory, which connects to MongoDB Atlas and begins serving on port 3000. The frontend is accessed at http://localhost:3000 — HTML files must never be opened directly via the file system as API calls will fail.

# For development, nodemon is used instead of node so the server restarts automatically on any file change: nodemon server.js.

# Environment Configuration

# All sensitive values are stored in a .env file inside the backend directory and never committed to version control. The file contains three variables: MONGO_URI for the MongoDB Atlas connection string, JWT_SECRET for signing tokens, and PORT for the server port (default 3000).

# Database

# MongoDB Atlas is used as the cloud database. No local MongoDB installation is required. The connection is established via Mongoose using the URI from the .env file. On first run, if the cars collection is empty, the seed script automatically inserts the six default vehicles.

# Option A: Local Deployment via ngrok (Faster)

# Use this option for quick local testing and sharing. ngrok exposes the local Express server on port 3000 to a public URL without any cloud infrastructure. Start the backend first with node server.js (or nodemon server.js during development), then run ngrok http 3000. The generated URL (e.g. https://abc123.ngrok-free.app) serves both the frontend pages and the API. No code changes are required because all API calls use relative paths. This is the recommended method when you need an instant public link during development or a demo.

# Option B: Cloud Deployment via Vercel (Slower)

# Use this option for permanent, always-on public hosting. The application is deployed to Vercel and accessible at https://out-drive.vercel.app/ without needing a local machine running. Because Vercel is a serverless platform, cold starts and the geographic distance to the MongoDB Atlas cluster can make initial API responses noticeably slower compared to a local ngrok session. To deploy, push the project to a GitHub repository, import it into Vercel, and set the environment variables (MONGO_URI, JWT_SECRET, PORT) in the Vercel project settings. The live deployment URL is: https://out-drive.vercel.app/

# 10. Submission Checklist

☐ System architecture diagram completed ☐ Database ERD finalized and approved ☐ All API endpoints documented (Swagger / Postman collection) ☐ Frontend pages implemented and responsive ☐ Backend API tested and returning correct responses ☐ Authentication and authorization working correctly ☐ Frontend and backend fully integrated ☐ Database seeded with sample data ☐ Unit tests written and passing ☐ End-to-end tests covering critical flows ☐ Application deployed to production URL ☐ Environment variables secured (no secrets in repo) ☐ Code reviewed and merged to main branch ☐ Final project report completed and formatted ☐ Presentation slides prepared ☐ Live demo rehearsed by all team members